PRODUCT DESIGN & DELIVERY BLUEPRINT

# Bhagavad Gita
Learning Platform

A configurable web and mobile product for spiritual organisations, schools, governments and learners worldwide

From the Living Bliss Digital Library prototype to a trusted, multi-organisation learning ecosystem.

| Document | Version | Date | Primary audience |
| --- | --- | --- | --- |
| Product design specification | 1.0 | 31 August 2026 | Selected development organisation and programme stakeholders |

Prepared for Living Bliss

Status: Vendor briefing and discovery baseline

# Document control and use

PURPOSE: This document defines the product vision, experience, functional scope, platform model, content governance, technical direction and delivery plan required to convert the current prototype into a production-grade Bhagavad Gita learning product for web and mobile.

| Field | Definition |
| --- | --- |
| Product sponsor | Living Bliss |
| Working product name | Living Bliss Bhagavad Gita Learning Platform |
| Prototype baseline | library.livingbliss.org and its current source repository |
| Initial release | Complete Bhagavad Gita foundations pathway covering all 18 chapters |
| Expansion model | White-label / multi-tenant editions for organisations, schools and public programmes |
| Decision status | Strategic direction approved in principle; detailed discovery and partner agreements required |
| Document owner | Living Bliss product leadership |
| Review cycle | Update after discovery, pilot acceptance and each major release |

## How the development partner should use this document

Treat the stated outcomes and principles as product constraints, not merely visual preferences.

Validate assumptions during discovery and return a traceable Product Requirements Document, solution architecture, delivery plan and commercial proposal.

Identify every requirement proposed for deferral, substitution or third-party dependency.

Do not ingest or publish any translation, commentary, audio or video until rights and approving authority are recorded.

## Key assumptions requiring confirmation

Living Bliss will nominate a product owner and a scholarly/content authority with power to approve releases.

Each partner organisation will provide or license its authorised translation/commentary, brand assets, policies and approving reviewers.

The initial build should be future-ready for schools, but no claim is made here that Bhagavad Gita study is currently mandatory in every Indian jurisdiction.

Production legal, tax, safeguarding and data-protection advice will be obtained for each launch market.

# Contents

1. Executive brief

2. Vision, mission and product principles

3. Strategy and operating model

4. Users, roles and jobs to be done

5. Product scope and release boundaries

6. Information architecture and navigation

7. Learning and curriculum design

8. User interface specification

9. End-to-end workflows

10. Multi-organisation and edition architecture

11. Content, rights and scholarly governance

12. Functional requirements

13. School and government edition

14. Mobile and offline experience

15. Technical architecture and integrations

16. Data, privacy, security and safeguarding

17. Accessibility and localisation

18. Analytics and success measurement

19. Delivery roadmap and team

20. Quality, acceptance and vendor response

21. Risks and mitigations

Appendices

READING GUIDE: Sections 1–5 establish intent and scope; sections 6–14 define the product and experience; sections 15–18 define production qualities; sections 19–21 define delivery and procurement expectations.

SECTION 1

# Executive brief

Living Bliss has validated a strong experience direction through the deployed Digital Library prototype: calm visual design, a visible relationship to scripture, beginner-friendly pathways, multimodal lessons, reflections, assessments, progress and certificates. The next step is not a larger static website. It is a governed learning platform that can publish multiple authorised Bhagavad Gita editions without diluting tradition, while giving each organisation or school its own trusted experience.

PRODUCT PROPOSITION: Build one configurable learning engine that preserves an organisation’s doctrinal voice and approved guru translation, while sharing a high-quality foundation for curriculum, assessment, accessibility, mobile learning, analytics and administration.

## Recommended product decision

Commission a multi-tenant platform with a Living Bliss reference edition as the first complete implementation. Separate the neutral platform, edition-specific content and local programme configuration from the start. Launch with a production-ready responsive web application and mobile applications backed by the same APIs and design system.

## What success looks like

| Outcome | Evidence after initial launch |
| --- | --- |
| Complete learning product | All 18 chapters published with prerequisite pathway, chapter assessments, capstone and certificate. |
| Trusted editions | Every displayed interpretation identifies organisation, teacher/translator, source, language, version and approval status. |
| Learner progress | A learner can begin as a guest, create an account, resume across web/mobile, download selected content and complete the course. |
| Institutional readiness | Administrators can configure branding, cohorts, SSO, reporting, policies, curriculum and certificates without a code fork. |
| Measurable outcomes | Dashboards show activation, chapter completion, learning mastery, retention and content quality indicators. |

## Recommended delivery horizon

Plan for a 12–15 month product programme: 6 weeks of discovery and curriculum definition; 12–16 weeks for foundation and alpha; 16–20 weeks for complete content production and beta; 8–12 weeks for pilots, hardening and launch. Content production must run in parallel with software delivery and is likely to be the critical path.

SECTION 2

# Vision, mission and product principles

## Vision

VISION: Every sincere learner—regardless of age, geography, language, ability or institutional affiliation—can study the Bhagavad Gita through an authentic, guided and life-applicable learning journey.

## Mission

Create the trusted digital learning infrastructure through which spiritual organisations, schools and public institutions can offer their authorised Bhagavad Gita curriculum on web and mobile, while retaining full clarity over source, lineage, translation, pedagogy and learner outcomes.

## Strategic objectives

Complete the learning journey: move from a demonstration chapter to an 18-chapter course with preparation, mastery, revision and certification.

Preserve authenticity at scale: make source provenance, translator identity, commentary lineage, rights and approvals first-class product data.

Enable adoption without fragmentation: provide organisation-specific editions through configuration and governed content inheritance, not separate codebases.

Serve education responsibly: support age bands, teacher tools, curriculum mapping, parental consent, safeguarding and LMS integration.

Reach learners wherever they are: deliver responsive web, native-quality mobile, low-bandwidth modes, offline packs and multilingual interfaces.

Improve through evidence: measure learning and product outcomes while protecting privacy and avoiding manipulative engagement mechanics.

## Non-negotiable product principles

| Principle | Design consequence |
| --- | --- |
| Source before interpretation | The Sanskrit verse, transliteration, translation, commentary and modern learning explanation must remain visibly distinct. |
| One platform; many faithful voices | The platform is neutral infrastructure. Each edition names and preserves its authorised interpretive voice. |
| Learning, not scrolling | Every screen should help the learner orient, understand, practise, reflect or demonstrate mastery. |
| Progress without pressure | Use encouragement and continuity, not streak anxiety, public comparison or spiritual gamification. |
| Children deserve stronger defaults | Collect less data, use age-appropriate design, obtain required consent and disable unnecessary social exposure. |
| Accessible and multilingual by design | Accessibility, scripts, captions, audio and translation workflows are architecture—not post-launch polish. |
| Configuration over forks | Branding, curricula and integrations vary by tenant; the software core remains maintainable and upgradeable. |
| Human authority over AI | AI may assist drafting, search or personalisation only within approved sources, with disclosure and human editorial control. |

SECTION 3

# Strategy and operating model

Figure 1. Product model: a shared platform with controlled organisation and programme layers.

## Strategic position

The product should be positioned as trusted learning infrastructure rather than a universal commentary that attempts to reconcile all traditions. Adoption by ISKCON, Chinmaya Mission, BAPS or another organisation depends on faithful control of its edition, not merely logo customisation. The product therefore separates four layers: core platform, organisation tenant, authorised edition and local programme.

## Route to adoption

- Prove depth with Living Bliss: publish one complete, high-quality reference edition and demonstrate measurable learning outcomes.

- Prove configurability with a design partner: onboard one external spiritual organisation without branching the codebase.

- Prove institutional delivery: pilot a school edition with teacher controls, age-appropriate curriculum, consent and reporting.

- Standardise integrations and content onboarding: package LTI/SSO, edition migration, rights management and partner implementation playbooks.

- Scale through accredited partners: enable regional content teams and implementation partners under central quality standards.

## Commercial and deployment options

| Model | Best fit | Characteristics |
| --- | --- | --- |
| Living Bliss direct | Individual learners | Freemium or sponsored access; Living Bliss edition; public enrolment. |
| Organisation edition | Spiritual institutions | Branded domain/app skin, authorised content, local administrators, membership integration. |
| School SaaS | Private and international schools | Per-school/learner licensing, teacher dashboard, SSO/LMS, curriculum reporting. |
| Government/public programme | State or national programmes | Dedicated deployment options, local hosting/data controls, high scale, procurement and accessibility evidence. |
| Content licence / API | Existing LMS or publisher | Approved content packages, LTI launches, deep links and results return. |

## Governance model

Product Council: roadmap, funding, tenant policy and platform decisions.

Scholarly Council: source editions, commentary integrity, theological review and disputes.

Education Advisory Group: age bands, outcomes, assessment validity and teacher usability.

Safety, Privacy and Accessibility Leads: release gates for children, markets and inclusive use.

Tenant Approval Authority: final approval for that organisation’s brand, content and certificate.

SECTION 4

# Users, roles and jobs to be done

| User | Primary job | Critical needs |
| --- | --- | --- |
| Independent beginner | Understand the Gita from the beginning and stay motivated. | Plain orientation, prerequisites, flexible formats, continuity, trustworthy explanations. |
| Committed adult learner | Study systematically and revisit teachings. | Deep verse layers, notes, bookmarks, search, revision and cross-device progress. |
| School student | Learn age-appropriate concepts safely. | Simple language, activities, short sessions, private progress, accessibility and support. |
| Teacher / facilitator | Assign, teach and support a cohort. | Lesson plans, pacing, roster, interventions, assessment and reports. |
| Parent / guardian | Understand and consent to a child’s participation. | Plain privacy notice, consent controls and appropriate progress visibility. |
| Organisation member | Study the organisation’s authorised edition. | Recognisable brand, guru translation, local events/community links and trusted certificate. |
| Content author / translator | Create structured content without breaking source integrity. | Verse-aware editor, terminology controls, citations, media and preview. |
| Reviewer / approver | Approve only accurate, licensed and accessible releases. | Comparisons, comments, workflow, version history and sign-off evidence. |
| Teacher administrator | Operate programmes across classes or centres. | Cohorts, staff roles, policies, exports and audit logs. |
| Tenant administrator | Configure an organisation edition. | Brand, domain, content entitlements, SSO, retention, certificates and analytics. |
| Platform operator | Keep the service secure and reliable. | Tenant isolation, observability, support tools, feature flags and incident controls. |

## Role and permission summary

| Role | Scope | Key permissions |
| --- | --- | --- |
| Learner | Own account | View entitled content; manage own progress, notes, downloads and privacy choices. |
| Guardian | Linked minor(s) | Consent and limited oversight as local policy permits; no access to private reflections. |
| Teacher | Assigned cohorts | Assign content, view educational progress, provide feedback and manage classroom activities. |
| Content author | Named edition | Draft structured lessons and assessments; cannot publish. |
| Reviewer | Named edition/language | Comment, request changes, approve assigned review dimension. |
| Publisher | Tenant/edition | Schedule, publish, supersede and retract approved versions. |
| Tenant admin | Organisation | Users, cohorts, branding, policies, integrations, reports and certificates. |
| Platform admin | Platform | Tenant lifecycle, operations and support with controlled, audited elevation. |

SECTION 5

# Product scope and release boundaries

## Initial product: Bhagavad Gita Foundations

A prerequisite and orientation pathway that establishes context, key concepts, study method and learner readiness.

All 18 chapters, each containing overview, selected key verses, optional full-text reading, multimodal explanations, glossary, reflection, practice and assessment.

One complete Living Bliss edition in English, with Sanskrit/Devanagari and standard transliteration; localisation pipeline ready for Indian languages.

Responsive learner web experience, iOS and Android applications, offline learning packs and cross-device progress.

Learner account, guardian/child model where applicable, teacher cohort experience, tenant administration and structured content studio.

Certificates with verification, chapter achievements, bookmarks, notes, search, revision and support.

## MVP / next / later prioritisation

| MVP—launch capable | Next—institutional scale | Later—ecosystem expansion |
| --- | --- | --- |
| Living Bliss edition; 18 chapters; prerequisite path; learner web/mobile; assessments; certificates; CMS; tenant foundation; privacy/accessibility; analytics. | External organisation edition; school cohorts; guardian consent; LTI/SSO; offline enhancements; teacher plans; multi-language production. | Marketplace of authorised editions; advanced adaptive pathways; partner authoring network; additional scriptures/courses; public-sector federation. |

## Explicit non-goals for the initial release

A public social network, open theological debate forum or unmoderated user-generated commentary.

Automatic blending of different gurus’ translations into a synthetic “consensus” interpretation.

AI-generated scripture translations presented as authoritative.

High-stakes examination or formal academic accreditation without an approved accrediting body and validated assessment programme.

Separate bespoke code forks for every organisation.

Complex enterprise microservices before scale or ownership requires them.

SCOPE DISCIPLINE: The initial launch is complete only when the full learner journey is production-ready—not when all conceivable institutional integrations exist.

SECTION 6

# Information architecture and navigation

## Learner-facing information architecture

| Area | Purpose | Primary destinations |
| --- | --- | --- |
| Home | Orient and route by audience/goal. | Start learning, choose edition, browse courses, school sign-in. |
| Learn | Find and continue structured learning. | My pathway, course overview, chapter, lesson, practice, assessment, revision. |
| Scripture | Read and search trusted text. | Chapter/verse reader, translation layers, audio, references, glossary. |
| My learning | Resume and understand progress. | Dashboard, schedule, achievements, bookmarks, notes, downloads. |
| Community / support | Reach authorised human support. | Facilitator messages, FAQs, events and help; tenant-configurable. |
| Account | Control identity and preferences. | Profile, language, accessibility, privacy, guardian, sessions and data rights. |

## Responsive navigation model

Desktop: persistent top navigation; course pages add a progress-aware chapter rail; lesson pages add an activity rail.

Mobile: bottom navigation for Home, Learn, Scripture and My Learning; contextual sheet for chapter/lesson navigation.

Teacher/admin: separate workspace switcher; never overload the learner navigation with operational controls.

Deep links must preserve tenant, edition, language and programme context.

## URL and tenancy principles

Support branded domains (for example, learn.organisation.org) and path/subdomain strategies without changing resource identifiers.

Use stable IDs for scripture, edition, course, chapter, lesson and assessment versions; display URLs may remain human-readable.

A shared user identity may join multiple tenants only where consent, policy and identity architecture allow it; otherwise identities remain tenant-bound.

## Search and discovery

Filter by course, chapter, verse, topic, language, edition, teacher, media type, age band and accessibility format.

Search results must identify source layer and edition; a commentary result must never appear as if it were scripture.

Synonyms and transliteration variants should be curated by language specialists.

SECTION 7

# Learning and curriculum design

Figure 2. The complete learning journey from discovery to continued study.

## Prerequisite and readiness pathway

The platform should not treat “beginner” as a lack of intelligence. It should establish a common foundation and let experienced learners demonstrate readiness quickly.

| Module | Learning purpose | Completion evidence |
| --- | --- | --- |
| Welcome and intent | Set expectations; explain respectful study and available editions. | Acknowledgement and selected goal. |
| What is the Bhagavad Gita? | Place the dialogue within the Mahabharata and distinguish text, setting and later commentary. | Short knowledge check. |
| People, setting and key terms | Introduce Krishna, Arjuna, Kurukshetra, dharma, yoga, atman and karma at the chosen age level. | Interactive concept map / quiz. |
| How to read a verse | Explain Sanskrit, transliteration, translation, commentary, citation and audio pronunciation. | Verse-layer activity. |
| Learning preferences and accessibility | Choose language, media, text size, captions, audio and download settings. | Saved preferences. |
| Readiness diagnostic | Identify prior knowledge and direct the learner to bridge lessons or Chapter 1. | Diagnostic result; not a public grade. |

## Chapter learning pattern

- Orient: chapter narrative, essential question, outcomes and estimated time.

- Encounter: selected verses in Sanskrit, transliteration, word meaning and authorised translation.

- Understand: guru commentary and age-appropriate learning explanation clearly labelled.

- Explore: video, audio, slides, stories, diagrams and optional full-text reading.

- Apply: scenario, discussion, journal or practice connected to life without trivialising doctrine.

- Check: low-stakes retrieval and misconception feedback.

- Reflect: private prompt; sharing is always explicit and optional.

- Demonstrate: chapter assessment or teacher-reviewed task.

- Consolidate: summary, glossary, spaced revision and chapter achievement.

## Recommended 18-chapter curriculum spine

| Ch. | Title | Learner-facing focus |
| --- | --- | --- |
| 1 | Arjuna Viṣāda Yoga | Recognising moral conflict and the need for guidance. |
| 2 | Sāṅkhya Yoga | Self, steadiness, right action and foundational teachings. |
| 3 | Karma Yoga | Duty, contribution and action without possessive attachment. |
| 4 | Jñāna Karma Sannyāsa Yoga | Knowledge, tradition, divine descent and wise action. |
| 5 | Karma Sannyāsa Yoga | Renunciation in action and inner freedom. |
| 6 | Dhyāna Yoga | Discipline of mind, meditation and balance. |
| 7 | Jñāna Vijñāna Yoga | Knowing the Divine in principle and experience. |
| 8 | Akṣara Brahma Yoga | The imperishable, remembrance and life’s final orientation. |
| 9 | Rāja Vidyā Rāja Guhya Yoga | Sovereign knowledge, devotion and divine immanence. |

## Recommended 18-chapter curriculum spine (continued)

| Ch. | Title | Learner-facing focus |
| --- | --- | --- |
| 10 | Vibhūti Yoga | Recognising divine excellences in the world. |
| 11 | Viśvarūpa Darśana Yoga | Encountering the universal form and limits of ordinary perception. |
| 12 | Bhakti Yoga | Qualities and practices of devotion. |
| 13 | Kṣetra Kṣetrajña Vibhāga Yoga | Field, knower, nature and consciousness. |
| 14 | Guṇatraya Vibhāga Yoga | Understanding the three guṇas and moving beyond them. |
| 15 | Puruṣottama Yoga | The cosmic tree, the individual self and the Supreme Person. |
| 16 | Daivāsura Sampad Vibhāga Yoga | Constructive and destructive dispositions. |
| 17 | Śraddhātraya Vibhāga Yoga | Faith, motivation and the qualities shaping practice. |
| 18 | Mokṣa Sannyāsa Yoga | Integration, surrender, freedom and the final counsel. |

CURRICULUM NOTE: The focus statements are a neutral information architecture, not final theological language. Each authorised edition must approve its own outcomes, explanations, verse selections and assessments.

## Assessment design

Use diagnostics for routing, formative checks for feedback, chapter assessments for mastery and a final capstone for integration.

Maintain question banks tagged by outcome, verse, difficulty, age band, language and edition; never reuse an item across incompatible editions without review.

Support multiple attempts with targeted revision. Avoid punitive lockouts and reveal explanations after a pedagogically appropriate point.

Allow tenant-configurable pass rules within a governed range; the prototype’s 60% threshold is a starting configuration, not a universal standard.

For schools, combine auto-marked knowledge checks with teacher-reviewed tasks and rubrics.

## Certificates and recognition

Issue tamper-evident digital certificates with unique verification URL/QR, edition, course version, issuer, learner name, issue date and status.

Support revocation and corrected reissue with audit history.

Distinguish completion from accredited qualification; wording must match the issuer’s authority.

SECTION 8

# User interface specification

DESIGN DIRECTION: Retain the prototype’s calm ivory, indigo and saffron visual language, generous spacing, scripture-first typography and clear source labels. Evolve it into a documented, accessible multi-brand design system rather than redesigning the personality of the product.

## Screen 1 — Tenant-aware home

Organisation identity, edition label and language selector are visible without overpowering the learner goal.

Primary actions: Start/continue course, choose a learning path, browse scripture and school/organisation sign-in.

Trust strip: approving organisation, translator/commentator, review status, accessibility and last content update.

Guest pathway remains available where the tenant permits it.

## Screen 2 — Edition selector

Cards identify organisation, guru/translator, language, doctrinal tradition, version and access conditions.

Plain explanation that switching editions changes translation/commentary and may change assessments; learner progress is mapped only where equivalence is approved.

Tenant may lock a programme to one edition while still permitting comparative reading outside assessed lessons.

## Screen 3 — Course overview

Course purpose, intended audience, prerequisites, outcomes, total effort, formats, certificate and approving authority.

18-chapter pathway with states: not started, available, in progress, revision recommended, passed and locked by programme schedule.

Resume card gives the next meaningful action; do not show a generic percentage without context.

## Screen 4 — Readiness diagnostic

Short, non-threatening assessment with skip option where permitted; clearly states how the result will be used.

Outcome screen recommends foundation modules or direct course start and explains why.

## Screen 5 — Lesson player

Desktop two-panel model: activity rail plus content; mobile uses a compact progress header and bottom next action.

Tabs or segments for Watch, Listen, Read, Explore and Practise; completion requires meaningful activity, not tab opening.

Persistent controls: language, edition, text size, audio speed, captions/transcript, download, bookmark and report issue.

Private reflection is autosaved and excluded from teacher/admin views by default.

## Screen 6 — Verse study view

Reference and chapter context; Devanagari; optional alternative script; transliteration; word-by-word meaning; authorised translation; commentary; learning explanation; audio.

Each layer has provenance and version metadata available through “About this text”.

Comparative view is opt-in and displays editions side by side without implying equivalence or ranking.

# User interface specification (continued)

## Screen 7 — Assessment and feedback

One question per screen on mobile; grouped mode optional on desktop; visible progress and save/resume.

Immediate formative feedback; delayed summative feedback where item security requires it.

Results explain mastered outcomes, revision targets, next action, attempt policy and accommodation used.

## Screen 8 — Learner dashboard

Continue learning, weekly plan, chapter map, upcoming class, recent achievements, bookmarks and offline downloads.

Progress language emphasises learning evidence: “3 outcomes mastered; revisit equanimity” rather than only “42%”.

## Screen 9 — Teacher workspace

Cohort snapshot, assignment calendar, learner support flags, outcome mastery, submissions and accessibility accommodations.

Teacher can schedule, assign, provide feedback and export permitted reports; cannot read private reflections.

## Screen 10 — Content Studio

Structured editor for scripture reference, content layers, outcomes, activities, question items, glossary, media, citations and rights.

Side-by-side preview for desktop/mobile, languages and age variants; validation catches missing provenance, captions, alt text or approvals.

## Screen 11 — Tenant administration

Brand and domain, enabled editions, roles, cohorts, SSO/LTI, policies, retention, certificates, support contacts, feature flags and reports.

## Design system requirements

| Foundation | Requirement |
| --- | --- |
| Brand tokens | Core semantic tokens plus tenant token set; contrast validation prevents inaccessible combinations. |
| Typography | Latin and Indian-script font stacks tested for line height, conjuncts, diacritics and offline packaging. |
| Components | Documented states for navigation, lesson media, verse layers, cards, forms, questions, feedback, data visualisation and empty/error/offline states. |
| Content patterns | Templates for beginner explanation, source note, doctrinal note, reflection, classroom activity, warning and citation. |
| Motion | Subtle and optional; respects reduced motion; never required to understand content. |
| Quality | Automated visual regression and accessibility tests across tenant themes and target devices. |

SECTION 9

# End-to-end workflows

## Learner enrolment and course completion

- Arrive through Living Bliss, tenant domain, school LMS or invitation.

- Resolve tenant, programme, edition, language, age/guardian and entitlement.

- Explain course and privacy; allow guest preview when policy permits.

- Create/link account and capture only required consent and preferences.

- Complete or bypass the readiness diagnostic according to programme rules.

- Follow foundation bridge or begin Chapter 1.

- Complete lessons, checks, reflection and assessment; sync across devices.

- Receive targeted revision after an unsuccessful attempt; retry within policy.

- Complete capstone and required chapters.

- Issue certificate and revision plan; offer next learning pathway.

## Teacher-led cohort workflow

- Administrator creates term, class, edition, language, teacher and roster or imports them through SSO/LTI/SIS.

- Teacher selects approved course template, adjusts schedule and assigns permitted activities.

- Students launch through the school environment; consent and identity rules are applied.

- Teacher monitors participation and outcome mastery, then supports learners through class discussion and feedback.

- System returns permitted grades/results to the LMS and produces programme reports.

- At term close, retention and access rules archive or delete data as configured.

## Organisation onboarding workflow

- Commercial, legal and product fit assessment.

- Nominate tenant owner, scholarly authority, data controller contacts and implementation team.

- Register brand, domains, languages, policies, identity, certificate and reporting requirements.

- Ingest authorised source/translation/commentary and record rights.

- Map content to common course schema; approve local curriculum and assessments.

- Configure and test tenant in sandbox; migrate pilot users if applicable.

- Run security, accessibility, content and operational acceptance.

- Launch pilot, evaluate, correct and progressively expand.

Figure 3. Scholarly and rights-controlled publishing workflow.

SECTION 10

# Multi-organisation and edition architecture

## Configuration hierarchy

| Layer | Owned by | Examples | Change impact |
| --- | --- | --- | --- |
| Platform | Living Bliss / platform operator | Identity, learning engine, schema, APIs, security, component system. | All tenants after controlled release. |
| Tenant | Organisation or authority | Brand, domain, policies, roles, integrations, support and enabled features. | That organisation only. |
| Edition | Named scholarly authority | Translation, commentary, glossary, media, assessments and approvals. | Programmes using that edition. |
| Programme | School/centre/course owner | Age band, syllabus, schedule, teacher, pass rules and certificate. | Enrolled cohorts only. |
| Learner | Individual | Language, accessibility, plan, notes, bookmarks and downloads. | That learner only. |

## Edition integrity rules

Every content object carries edition ID, language, version, status, rights scope and approving authority.

A lesson may inherit core structure, but any inherited text remains traceable to its source and may be overridden only through review.

Translations and commentaries from different lineages are never silently merged.

Cross-edition progress equivalence is an explicit mapping approved at outcome and assessment level.

Tenant export includes its configuration, owned content, rights metadata and permitted learner data in documented formats.

## White-label capabilities

Custom domain, app name/icon/splash, logo, colours, typography within accessibility constraints and approved navigation labels.

Organisation-specific home, welcome, support, events, membership links, policies, certificates and email templates.

Configurable language defaults, time zone, academic calendar, pass rules, course visibility and feature flags.

Tenant-level SSO, LMS/SIS integrations, analytics destinations and data residency option where commercially supported.

## Tenant isolation

The solution must enforce tenant context at authentication, authorisation, database queries, cache keys, object storage, search indexes, exports, background jobs and analytics. Automated tests must prove that identifiers from one tenant cannot retrieve another tenant’s data.

SECTION 11

# Content, rights and scholarly governance

## Structured scripture content model

| Layer | Required metadata |
| --- | --- |
| Canonical reference | Work, chapter, verse, numbering tradition, source edition and variant notes. |
| Source text | Script, Unicode-normalised text, editorial source, checksum and review status. |
| Transliteration | Scheme, language, diacritic policy, version and reviewer. |
| Word meaning | Token alignment, grammar/semantic notes, language and reviewer. |
| Translation | Translator/guru/organisation, edition, copyright, territory, dates and licence. |
| Commentary | Author/teacher/lineage, source citation, abridgement status, rights and approval. |
| Learning explanation | Audience/age band, outcome alignment, author, reviewers and source links. |
| Media | Speaker, transcript/captions, rights, duration, language, accessibility and replacements. |
| Assessment | Outcome, edition, difficulty, answer rationale, validity review and exposure controls. |

## Content lifecycle

Draft → scholarly review → pedagogical review → language review → accessibility review → rights clearance → approval → scheduled publication → monitoring → superseded/retracted.

No single user should author, approve and publish high-trust content without an explicitly documented small-team exception.

Published versions are immutable. Corrections create a new version with release notes and affected-learning analysis.

Urgent retraction must remove access quickly while preserving the audit record and informing affected tenants.

## Rights and licensing ledger

Record owner, work, grant type, media, languages, territories, audience, distribution channels, offline rights, start/end dates, attribution, sublicensing and revocation obligations.

Publishing and download services must enforce rights; expiry alerts should reach content and legal owners well before lapse.

## Scholarly transparency in the interface

“About this edition” explains tradition, teacher/translator, editorial method and version in plain language.

Citations and source notes are available without interrupting the beginner experience.

Corrections and material changes are visible through an edition history.

## AI usage policy

GUARDRAIL: Do not permit a general-purpose model to invent scripture text, translations, theological answers or assessment feedback. Any AI-assisted feature must retrieve from an approved tenant corpus, cite the source layer, disclose its nature, reject unsupported answers and support human escalation.

SECTION 12

# Functional requirements

| ID | Requirement | Priority |
| --- | --- | --- |
| FR-01 | Resolve tenant, edition, programme, language and policy context on every session and deep link. | Must |
| FR-02 | Support guest preview and account conversion without losing eligible local progress. | Must |
| FR-03 | Provide passwordless/email and federated sign-in; support tenant SSO and account linking policy. | Must |
| FR-04 | Deliver readiness diagnostic and prerequisite bridge with explainable routing. | Must |
| FR-05 | Deliver all 18 chapters through reusable lesson/activity schemas. | Must |
| FR-06 | Display scripture, transliteration, word meaning, translation, commentary and explanation as distinct layers. | Must |
| FR-07 | Stream video/audio with captions, transcripts, speed, quality and resume; provide authorised downloads. | Must |
| FR-08 | Sync progress, notes, bookmarks, preferences and offline activity with conflict handling. | Must |
| FR-09 | Run formative/summative assessment with versioned banks, attempt rules and targeted remediation. | Must |
| FR-10 | Issue verifiable, revocable completion certificates. | Must |
| FR-11 | Provide learner dashboard, revision plan, search and notifications/preferences. | Must |
| FR-12 | Provide Content Studio with structured authoring, preview, review, approvals and publishing. | Must |
| FR-13 | Provide tenant admin for branding, roles, policies, programmes, certificates and integrations. | Must |
| FR-14 | Provide teacher cohorts, assignments, outcome reporting and feedback. | Should for school pilot |
| FR-15 | Support guardian consent and linked minor accounts by jurisdiction/policy. | Should for school pilot |
| FR-16 | Integrate with LMS through LTI 1.3/LTI Advantage and optionally SIS roster interfaces. | Should |
| FR-17 | Support multiple languages, scripts, audio tracks and tenant terminology. | Must |
| FR-18 | Provide support, issue reporting, moderation controls and audit trails. | Must |
| FR-19 | Export tenant content/configuration and permitted learner/report data in documented formats. | Must |
| FR-20 | Provide feature flags and staged release by tenant, cohort, app version and region. | Must |

## Operational requirements

| ID | Requirement |
| --- | --- |
| OR-01 | Administrators can identify the exact content and policy version seen by a learner at a given time. |
| OR-02 | Support staff can troubleshoot identity/progress without reading private reflections or content outside their authorised scope. |
| OR-03 | All privileged actions, publication events, certificate changes and data exports are auditable. |
| OR-04 | Every tenant has configurable support contacts, incident notices and maintenance communication. |
| OR-05 | A documented rollback/retraction process exists for software, content, assessments and certificates. |

SECTION 13

# School and government edition

## Design stance

The platform should be capable of supporting future curricular adoption without assuming a single national mandate or one theological presentation. School editions require jurisdiction-approved curriculum, age-appropriate pedagogy, teacher mediation, pluralistic context, child safety, parent/guardian processes and formal procurement evidence.

## Age-band pathways

| Stage | Experience emphasis | Typical evidence |
| --- | --- | --- |
| Preparatory (approx. 8–11) | Stories, values, vocabulary, recitation, illustrations and guided discussion. | Participation, oral response, simple creative work. |
| Middle (approx. 11–14) | Context, key verses, ethical scenarios, language and comparison of ideas. | Short quizzes, journals, group tasks and projects. |
| Secondary (approx. 14–18) | Deeper text study, philosophical concepts, argument, application and research. | Essays, presentations, tests and capstone. |
| Adult / teacher learning | Content knowledge, pedagogy, facilitation and safeguarding. | Certification, observed practice and teaching plan. |

## School capabilities

School, campus, year, class, subject, teacher and student hierarchy with bulk roster import and lifecycle.

Teacher lesson plans, classroom mode, projector-ready verse slides, printable activities and offline class packs.

Curriculum/outcome mapping by board or authority, with edition-specific approval.

Assignments, rubrics, accommodations, gradebook return and parent-facing notices where allowed.

Low-bandwidth and shared-device patterns; school-managed devices and content caching.

Evidence pack for procurement: accessibility conformance, privacy/security posture, data flows, subprocessors, SLAs and support.

## Government / large-system capabilities

Jurisdiction-specific languages, curriculum frameworks, data retention, hosting/residency and reporting.

Delegated administration from authority to district, school and class.

High-volume rostering and SSO; regional support; accessibility evidence; disaster recovery and capacity tests.

Content release windows, public review, corrigenda, audit export and transparent version history.

SAFEGUARD: School deployment must never expose a child’s private reflection, religious identity inference, browsing behaviour or comparative ranking beyond what is necessary and lawfully authorised.

SECTION 14

# Mobile and offline experience

## Product approach

Use a shared backend, content schema and design system. The mobile applications should feel native where it matters—downloads, playback, notifications, share sheets, text scaling, background audio and secure local storage—without creating a separate curriculum or administrative platform.

## Mobile navigation and lesson behaviour

Bottom navigation plus context-aware chapter/lesson sheet; one primary action per screen.

Audio-first mode with lock-screen controls, transcript follow-along and verse repeat.

Comfortable Devanagari/script rendering, dynamic type, theme controls and screen-reader landmarks.

Assessment autosave, interruption-safe resume and clear offline/queued states.

## Offline learning packs

| Capability | Requirement |
| --- | --- |
| Selection | Download by chapter, week or teacher assignment; show size and included media. |
| Rights | Respect edition licence, territory, expiry and device limits; revoke securely when required. |
| Storage | Encrypt sensitive local data, avoid private reflections in device backups where feasible, and provide delete controls. |
| Sync | Queue learning events; reconcile version and attempt conflicts; never double-issue certificates. |
| Updates | Delta update content; notify when a material correction requires re-download. |
| Shared devices | Fast sign-out, local data purge, PIN/profile separation and school-managed policy. |

## Notifications

Opt-in, purpose-specific preferences for learning reminders, teacher announcements, content updates and account/security notices.

No manipulative streak loss or public pressure. Notifications for minors follow school/guardian and quiet-hour policies.

## Distribution

Plan Apple App Store and Google Play release, privacy disclosures, age ratings, review accounts and tenant branding strategy.

Choose between one multi-tenant app and selected dedicated-branded apps based on maintenance economics and store policy; do not promise unlimited app forks.

SECTION 15

# Technical architecture and integrations

Figure 4. Recommended logical architecture and integration boundaries.

## Recommended implementation shape

Begin with a modular monolith and well-defined domain modules: tenant, identity, catalogue, scripture/content, learning, assessment, credentials, notifications, reporting and integration. Use asynchronous events for progress, media processing, notifications and analytics. Extract services only when scale, security isolation or independent delivery demands it.

## Core technology capabilities

| Domain | Capabilities |
| --- | --- |
| Experience delivery | Responsive SSR/PWA web; iOS/Android client; design tokens; tenant theming; localisation. |
| API layer | Versioned REST/GraphQL as justified; tenant context; idempotency; rate limits; mobile compatibility. |
| Content | Headless structured CMS, object storage, CDN, media transcoding, captions/transcripts and search indexing. |
| Learning | Enrolment, prerequisites, activity completion, attempts, mastery, schedules and offline sync. |
| Identity | OIDC/OAuth, passwordless, tenant SSO, LTI launches, session/device management and scoped roles. |
| Data | Relational operational store, object storage, cache, event/queue, warehouse/analytics and audit log. |
| Operations | Infrastructure as code, CI/CD, observability, feature flags, secrets, backups and disaster recovery. |

## Integration standards and APIs

Use OpenID Connect/OAuth 2.0 for modern identity integrations and SAML 2.0 only where enterprise/school demand justifies it.

Support 1EdTech LTI 1.3 and LTI Advantage for secure LMS launch, deep linking, roster/roles and grade return; seek certification when the school product is ready.

Consider OneRoster for roster exchange and QTI for assessment portability after confirming target systems.

Use xAPI-style learning statements or an internal event model that can map cleanly to xAPI for institutional analytics.

Provide documented webhooks and export APIs for enrolment, completion, certificate and content release events.

## Prototype migration

Preserve the approved information design and visual tokens; rebuild prototype-only static content as structured CMS records.

Migrate existing accounts/progress only after data mapping, consent, deduplication and rollback are approved.

Retain stable public URLs or implement redirects; verify certificates and shared links remain valid.

SECTION 16

# Data, privacy, security and safeguarding

## Privacy architecture

Map controller/processor roles by deployment and tenant; maintain records of purpose, lawful basis/consent, data category, retention, sharing and rights handling.

Use data minimisation and purpose limitation. Private reflections require separate treatment and should not feed analytics or AI by default.

Provide self-service access, correction, export and deletion workflows appropriate to policy and legal obligations.

Maintain a current subprocessor register, cross-border transfer approach and data-processing agreement templates.

Treat India’s Digital Personal Data Protection Act 2023 and Digital Personal Data Protection Rules 2025 as requirements for legal review, especially children’s data and consent; implement per launch timeline and jurisdictional advice.

## Security baseline

| Area | Minimum expectation |
| --- | --- |
| Identity | MFA for privileged roles; phishing-resistant option; secure recovery; short-lived sessions; device/session management. |
| Authorisation | Central policy enforcement, least privilege, tenant isolation and automated negative tests. |
| Data protection | TLS, encryption at rest, managed keys, secrets vault, encrypted backups and secure local mobile storage. |
| Application security | Threat modelling, secure SDLC, dependency/SBOM management, SAST/DAST, code review and penetration testing. |
| Audit | Immutable or tamper-evident privileged, content, certificate, export and consent events with monitored access. |
| Operations | Central logs/metrics/traces, alerting, incident response, vulnerability SLAs, backup restore tests and DR exercises. |
| Suppliers | Risk assessment and contractual security/privacy obligations for hosting, email, video, analytics, AI and support. |

## Child safeguarding

Age and jurisdiction rules determine consent, account model, messaging, discoverability, notifications and data collection.

No open direct messaging between adults and minors. Teacher/facilitator communication must be institutionally governed, logged and reportable.

Provide reporting/escalation paths, staff permissions, safeguarding training and incident procedures.

Do not use targeted advertising, sell learner data or infer sensitive religious profiles for unrelated purposes.

## Availability and continuity targets to agree in discovery

Define service-level objectives, recovery time and recovery point by customer tier; test them before launch.

Graceful degradation: scripture text and downloaded lessons remain available when analytics, notifications or nonessential integrations fail.

SECTION 17

# Accessibility and localisation

## Accessibility target

TARGET: Conform to WCAG 2.2 Level AA for web and relevant mobile accessibility guidance, supported by automated tests, expert manual audits and testing with disabled learners. Procurement claims must be evidence-based.

## Required experience coverage

Keyboard and switch access, visible focus, logical order, skip links and no keyboard traps.

Screen-reader names, roles, states, landmarks, headings, live-region restraint and accessible assessment feedback.

Text resize/reflow, colour contrast, non-colour cues, large touch targets and reduced motion.

Captions, transcripts, audio description where needed, downloadable text alternatives and playback controls.

Accessible authentication and reduced repeated entry; time limits adjustable unless essential.

Math/script/diacritic reading tests with target assistive technologies and languages.

## Localisation architecture

Separate UI strings, curriculum content, scripture layers, terminology, media tracks and policy documents.

Support right-to-left layout if future markets require it; do not hard-code direction or punctuation assumptions.

Use translation memory, terminology/glossary controls, reviewer roles, fallback rules and per-language release status.

Allow regional date/number/time formats, school calendars, names and address rules.

## Language launch sequence

Recommended sequence: establish English + Sanskrit/Devanagari content integrity and localisation infrastructure; pilot Hindi and one Living Bliss priority language (for example Odia); then scale language-by-language based on partner demand, reviewer capacity and rights. A language is not “launched” until interface, content, media, support, assessment and policy coverage are complete or transparently labelled.

## Inclusive content design

Provide simple-language summaries without replacing or altering the authoritative layer.

Offer dyslexia-friendly spacing and text settings through design tokens, not a single questionable “special font”.

Use culturally and age-appropriate examples reviewed by the relevant tenant and educators.

SECTION 18

# Analytics and success measurement

## North-star outcome

NORTH STAR: The percentage of enrolled learners who demonstrate sustained mastery of the course’s approved learning outcomes—not raw time spent or screen views.

## Measurement framework

| Dimension | Measures |
| --- | --- |
| Reach | Eligible visitors, enrolments, language/edition access, school/organisation adoption and accessibility usage. |
| Activation | Course start, prerequisite completion, first chapter completion and time to first learning success. |
| Learning | Outcome mastery, misconception patterns, revision effectiveness, attempt quality and capstone evidence. |
| Continuation | Chapter-to-chapter progression, return after 7/30 days, completion and post-course revision. |
| Trust and quality | Content issue rate, correction turnaround, source-detail usage, learner/teacher confidence and reviewer SLA. |
| Inclusion | Completion gaps by permitted non-sensitive segments, accessibility barriers, bandwidth/device failure and language coverage. |
| Institutional value | Teacher time saved, assignment completion, LMS reliability, cohort outcomes, renewal and support burden. |
| Platform health | Availability, latency, crash-free sessions, sync success, security incidents and recovery performance. |

## Analytics guardrails

Document event purpose and retention before collection; no “collect everything” analytics.

Keep spiritual reflections, free-text notes and sensitive inferences out of standard analytics.

Use aggregated reporting and small-cell suppression where learner identification is possible.

Tenant dashboards show only authorised scope; platform benchmarking requires contractual and privacy approval.

## Pilot success criteria

| Area | Proposed gate (confirm during discovery) |
| --- | --- |
| Usability | At least 80% of representative learners complete core tasks without assistance; no critical usability blockers. |
| Learning | Pre/post or matched evidence shows improvement on approved outcomes; assessment reliability reviewed by education lead. |
| Completion | Pilot completion and chapter drop-off meet agreed cohort targets; reasons are qualitatively understood. |
| Accessibility | No unresolved critical/serious issues in expert audit and disabled-user testing. |
| Reliability | Launch SLOs, offline sync and certificate integrity pass load and recovery tests. |
| Trust | Scholarly authority signs off edition; no unresolved high-severity rights or provenance gaps. |

SECTION 19

# Delivery roadmap and team

## Phased plan

| Phase | Indicative duration | Primary outcomes | Exit gate |
| --- | --- | --- | --- |
| 0. Partner mobilisation | 2 weeks | Contracts, product owner, governance, repositories, environments and working practices. | Team and decision rights active. |
| 1. Discovery & definition | 6 weeks | Research, content audit, target architecture, data/privacy mapping, PRD, curriculum blueprint, delivery plan and prototype tests. | Signed discovery pack and prioritised backlog. |
| 2. Foundation & alpha | 12–16 weeks | Design system, tenant/identity/content foundations, web learner shell, mobile skeleton, Chapter 1–2 vertical slice, CMS workflow. | Alpha with real approved content and architecture review. |
| 3. Complete course & beta | 16–20 weeks | All 18 chapters, assessments, certificate, offline, analytics, admin, remaining media/content production. | Feature/content complete beta; security/accessibility testing starts. |
| 4. Institutional pilot | 8–12 weeks | Teacher/cohort tools, selected integrations, external organisation or school pilots, migration and support readiness. | Pilot outcomes and go-live decision. |
| 5. Launch & scale | Ongoing | Production launch, SLOs, language/tenant onboarding, optimisation and roadmap. | Quarterly outcome and risk review. |

## Parallel workstreams

Product and user research; curriculum and assessment; content and media; experience/design system; platform engineering; mobile; data/integrations; privacy/security/safeguarding; accessibility/localisation; operations/change management.

## Recommended core team

| Role | Indicative allocation / responsibility |
| --- | --- |
| Living Bliss product owner | 1 accountable decision-maker; scope, priorities and acceptance. |
| Programme/delivery lead | 1; integrated plan, dependencies, risks and vendor governance. |
| Product manager / business analyst | 1–2; discovery, requirements, backlog and metrics. |
| UX/service designer + UI/design system | 2–3; research, journeys, prototypes, responsive and multi-brand system. |
| Solution architect / technical lead | 1; architecture, integrations, security and technical quality. |
| Engineers | 6–10 across web, backend, mobile and quality automation depending on timeline. |
| QA / test automation | 2–3 plus specialist performance, security and accessibility testing. |
| Curriculum lead + learning designer | 2–3; course spine, outcomes, pedagogy and assessment. |
| Scholarly/content team | Sized per edition/language; authors, translators, reviewers, editors and media producers. |
| Data/privacy/security/accessibility specialists | Fractional to dedicated at discovery, design and release gates. |
| Implementation/support lead | 1–2; tenant onboarding, training, pilot and operations. |

## Delivery practice

Two-week increments with demonstrable vertical slices, weekly content/engineering dependency review and monthly steering decisions.

One integrated backlog linking outcome → requirement → design → content → test → release evidence.

Production-like environments early; tenant configuration, migrations and rollback tested continuously.

SECTION 20

# Quality, acceptance and vendor response

## Definition of done for a release

Acceptance criteria and automated tests pass; code reviewed; dependency and secret scans pass.

Content carries required source, rights, edition, approval and accessibility metadata.

Responsive layouts, supported browsers/devices, offline behaviour and tenant themes pass regression.

Accessibility manual and automated gates pass; critical user journeys tested with assistive technology.

Threat model updated; security/privacy review and required penetration fixes complete.

Observability, runbooks, dashboards, support articles, migration and rollback are ready.

Product owner and relevant scholarly/tenant authority accept the release evidence.

## Non-functional acceptance topics for discovery

| Topic | Vendor must propose |
| --- | --- |
| Performance | Target devices/networks, page and API budgets, media startup, offline sync and load-test model. |
| Availability | SLO/SLA tiers, maintenance, dependencies, RTO/RPO and disaster-recovery test cadence. |
| Security | SSDLC, threat modelling, testing, vulnerability SLAs, SBOM, incident response and data isolation evidence. |
| Privacy | Data map, consent/rights flows, retention/deletion, subprocessors and jurisdiction approach. |
| Accessibility | WCAG 2.2 AA plan, target assistive technologies, audit cadence and conformance reporting. |
| Scalability | Tenant/learner assumptions, content/media traffic, assessment peaks and cost model. |
| Maintainability | Architecture rules, code quality, automated coverage, upgrade policy, documentation and knowledge transfer. |

## Required vendor proposal structure

- Understanding of the product vision, assumptions, risks and recommended scope changes.

- Discovery approach, research plan and deliverables.

- Solution architecture, build/buy decisions, data model and integration strategy.

- Experience/design-system approach, web/mobile technology and accessibility plan.

- Content/CMS and multi-edition implementation approach, including rights and versioning.

- Delivery plan, milestones, team by role, dependencies and Living Bliss responsibilities.

- Quality, security, privacy, safeguarding, DevOps, support and service-management model.

- Itemised commercial proposal: discovery, build, content/media assumptions, licences, hosting, support and change rates.

- IP ownership, source access, portability, subcontractors, warranty and termination assistance.

- Relevant references and demonstrations of comparable learning, multi-tenant and mobile work.

SECTION 21

# Principal risks and mitigations

| Risk | Why it matters | Mitigation / decision |
| --- | --- | --- |
| Content becomes the critical path | 18 chapters × editions × languages × media is larger than the software build. | Fund a dedicated content factory; finalise schema and representative chapter early; track content burndown separately. |
| White-label becomes code forks | Forks slow upgrades, create security drift and make support uneconomic. | Enforce configuration hierarchy and extension contracts; approve dedicated apps only with lifecycle funding. |
| Doctrinal ambiguity reduces trust | Blended or unlabelled interpretations will deter partner organisations. | Edition integrity rules, named authority, provenance UX and tenant approval workflow. |
| Rights prevent distribution/offline use | A technically complete course may be unlawful to publish. | Rights ledger, contract templates, pre-publication gate and expiry enforcement. |
| School expansion precedes safeguarding | Children create a higher duty and procurement burden. | Separate school release gate, child-focused DPIA/legal review, consent and communication controls. |
| Overengineering delays learning value | Premature microservices and integrations consume budget. | Modular monolith, vertical-slice alpha and evidence-based extraction. |
| Assessment lacks validity | Scores may not demonstrate meaningful learning. | Learning outcomes first, item review, pilot analysis, rubrics and qualified assessment oversight. |
| Low-bandwidth learners are excluded | Video-first design can fail in intended markets. | Text/audio parity, adaptive streaming, offline packs, size disclosure and network testing. |
| Analytics harms trust | Sensitive notes or religious inferences create privacy risk. | Purpose-bound event catalogue, exclude private reflections, aggregation and retention limits. |
| Vendor lock-in | Product and content become difficult to operate or migrate. | Living Bliss-owned repos/accounts, documented exports/APIs, infrastructure as code, knowledge transfer and exit clauses. |

## Immediate decisions for Living Bliss

Nominate accountable product owner, scholarly authority and programme budget owner.

Select the initial authorised translation/commentary and confirm rights for web, mobile, media, offline and global distribution.

Choose the first external design partner organisation and first school/pilot partner.

Approve whether the first mobile release is one multi-tenant app or a Living Bliss-branded app with future tenant skins.

Approve discovery procurement model and evaluation criteria before requesting fixed-price build estimates.

RECOMMENDED NEXT ACTION: Issue a paid six-week discovery engagement against this blueprint. Require the selected organisation to return validated prototypes, a traceable PRD, content production plan, architecture, security/privacy plan, delivery roadmap and fixed assumptions for the build proposal.

# Appendix A — Detailed screen inventory

| Workspace | Screens |
| --- | --- |
| Public | Tenant home, edition directory, course catalogue, scripture search, course detail, edition detail, help, policies. |
| Identity | Sign in/register, OTP, SSO/LTI launch, consent, guardian flow, onboarding, recovery, sessions. |
| Learner | Dashboard, pathway, course map, chapter overview, lesson player, verse reader, glossary, assessment, results, revision, certificate, bookmarks, notes, downloads, preferences. |
| Teacher | Home, cohorts, roster, schedule, assignments, learner detail, submissions, outcomes, reports, announcements, lesson presentation mode. |
| Content | Work queue, course/lesson editor, verse picker, media manager, assessment bank, glossary, translation view, preview, compare, review, release, rights ledger. |
| Tenant admin | Organisation, brand, domains, editions, programmes, users/roles, cohorts, SSO/LTI, policies, certificates, integrations, reports, audit, support. |
| Platform ops | Tenants, feature flags, content distribution, health, incidents, jobs, support elevation, security/audit and usage/cost. |

## Common screen states that must be designed

First use, returning, completed, empty, loading, slow network, offline, stale content, sync conflict, permission denied, expired entitlement, maintenance, partial integration failure and account/consent change.

## Critical responsive breakpoints

Compact phone, large phone, tablet portrait/landscape, small laptop and wide desktop; use content-driven CSS breakpoints and device tests rather than one pixel list.

# Appendix B — Core domain entities

| Entity | Purpose / key relationships |
| --- | --- |
| Tenant | Organisation boundary; owns configuration, policies, domains, users and integrations. |
| Edition | Named source/translation/commentary authority with rights and versions. |
| Programme | Tenant delivery of a course for audience, schedule, rules and certificate. |
| Course / module / lesson / activity | Curriculum hierarchy; activities reference versioned content and outcomes. |
| Scripture work / chapter / verse | Canonical reference structure independent of presentation edition. |
| Content layer/version | Source text, transliteration, translation, commentary, explanation or media with provenance. |
| Learning outcome | Statement of mastery; maps curriculum, content, assessment and reporting. |
| Assessment / item / attempt | Versioned evaluation, question bank and learner evidence. |
| User / identity / membership / role | Authentication and tenant/programme authority. |
| Cohort / assignment / submission | Teacher-led delivery and evidence. |
| Progress / mastery / learning event | Learner state and append-only evidence with privacy classification. |
| Consent / policy acceptance | Versioned evidence of guardian/learner choice and legal notice. |
| Certificate | Issuer, learner, course/edition version, evidence, status and verification. |
| Right / licence | Permitted use of content/media by language, territory, channel, audience and time. |
| Audit event | Privileged/security/content/rights/certificate action evidence. |

## Data-design rules

Use immutable identifiers and effective-dated versions for content, policy, rights, assessments and certificates.

Separate operational progress from analytics events and private learner content.

Tag personal data by sensitivity, purpose, retention and tenant/controller context.

Prefer append-only learning evidence plus derived current state for explainability and offline reconciliation.

# Appendix C — Vendor evaluation scorecard

| Criterion | Weight | Evidence expected |
| --- | --- | --- |
| Understanding and product strategy | 10% | Insightful response to multi-edition, school and learner challenges. |
| Learning/CMS/content capability | 15% | Structured authoring, workflow, provenance, assessment and content operations. |
| UX, mobile and accessibility | 15% | Research method, high-quality portfolio, native/offline capability and WCAG evidence. |
| Architecture and engineering | 15% | Multi-tenancy, scalability, maintainability, integrations and pragmatic technology choices. |
| Security, privacy and safeguarding | 15% | Comparable controls, certifications/evidence, child-safety approach and secure SDLC. |
| Delivery team and plan | 15% | Named team, realistic dependencies, content parallelisation and governance. |
| Commercial value and transparency | 10% | Clear assumptions, TCO, licence/hosting/support costs and change model. |
| Portability and partnership | 5% | IP/source ownership, documentation, knowledge transfer and exit support. |

## Demonstrations to request

Configure two visually distinct tenants without deploying separate code.

Author one verse with source, two authorised translations and commentary, then route it through review and release.

Take a lesson offline on mobile, complete it and reconcile progress after conflicting server changes.

Launch from an LMS, return a grade and show the consent/data flow.

Demonstrate keyboard/screen-reader completion of a lesson and assessment.

Show tenant-isolation tests, audit trail, certificate verification and content rollback.

# Appendix D — Standards and reference basis

The following official sources inform the recommended technical and policy direction. They should be revalidated during discovery and before procurement or launch because standards and law evolve.

| Source | URL | Use |
| --- | --- | --- |
| Living Bliss Digital Library prototype | https://library.livingbliss.org/ | Current experience baseline reviewed 31 August 2026. |
| W3C Web Content Accessibility Guidelines (WCAG) 2.2 | https://www.w3.org/TR/WCAG22/ | Accessibility target and testable success criteria. |
| 1EdTech Learning Tools Interoperability (LTI) | https://www.1edtech.org/standards/lti | LMS launch, deep linking, roster/roles and grade services direction. |
| 1EdTech Common Cartridge | https://www.1edtech.org/standards/cc | Future content-package interoperability reference. |
| ADL Experience API specification | https://github.com/adlnet/xAPI-Spec | Learning-event interoperability reference. |
| Digital Personal Data Protection Act, 2023 | https://www.meity.gov.in/writereaddata/files/Digital%20Personal%20Data%20Protection%20Act%202023.pdf | India privacy-law reference requiring legal implementation advice. |
| Digital Personal Data Protection Rules, 2025 | https://www.meity.gov.in/documents/act-and-policies/digital-personal-data-protection-rules-2025-gDOxUjMtQWa | Current official rules page and enforcement materials. |
| National Education Policy 2020 | https://www.education.gov.in/sites/upload_files/mhrd/files/NEP_Final_English_0.pdf | Education-policy context: Indian knowledge systems, multilingualism and age-stage structure. |

## Terminology

| Term | Meaning in this document |
| --- | --- |
| Tenant | An organisation-level configuration and data boundary on the shared platform. |
| Edition | A named, approved presentation of scripture layers associated with an organisation, translator, guru or scholarly authority. |
| Programme | A delivery configuration of a course for a particular audience/cohort. |
| White-label | Tenant-specific brand and operational configuration on the common platform; not an uncontrolled software fork. |
| Source-aware | The interface and data model distinguish original text, translation, commentary and learning explanation. |
| Mastery | Evidence that a learner meets an approved learning outcome; not merely content consumption. |

CLOSING STATEMENT

# A platform worthy of the text and the learner

The prototype already demonstrates a compelling design sensibility: respectful, calm, accessible and focused on learning. The full product should preserve that character while adding the less visible foundations that earn institutional trust—scholarly governance, rights management, tenant isolation, child safety, accessibility, reliable mobile/offline learning, meaningful assessment and operational excellence.

The strongest long-term strategy is not to choose one translation for everyone. It is to create a trustworthy framework in which each approved organisation can present its own edition clearly, while every learner benefits from the same disciplined learning experience and technical quality.

COMMISSIONING BRIEF: Select a development organisation that can operate as a product, learning, content and technology partner—not only a website agency. Begin with paid discovery, require evidence, and preserve Living Bliss ownership and portability from day one.

END OF DOCUMENT